# TheSmartKhaata FYP Timeline

## Semester 7 FYP Part I

| Week | Dates | Status / Work | Main Deliverable |
| --- | --- | --- | --- |
| 1 | 24–30 Aug 2026 | Orientation, initial FYP discussion, explore project ideas | Orientation |
| 2 | 31 Aug–6 Sep | ✅ Finalize team, supervisor and TheSmartKhaata concept. Submit team information. | ✅ Template-01 Submitted |
| 3 | 7–13 Sep | Finalize problem statement, opportunity, stakeholders, objectives, proposed solution and initial project scope | Initial Proposal / Template-02 |
| 4 | 14–20 Sep | Market research, competitor analysis, literature review, identify research gap and prepare proposal slides | Proposal preparation |
| 5 | 21–27 Sep | Present/defend project idea. Explain existing systems, problem, proposed solution, scope and uniqueness | Proposal Presentation / Template-03 |
| 6 | 28 Sep–4 Oct | Incorporate faculty/supervisor feedback; finalize functional and non-functional requirements | Requirements finalized |
| 7 | 5–11 Oct | Finalize system architecture, technology stack, database ERD, AI architecture, WBS and project plan | Final Proposal & Plan / Template-04 |
| 8 | 12–18 Oct | Set up Flutter, FastAPI, PostgreSQL, GitHub, development environments and base project structure | Technical foundation |
| 9 | 19–25 Oct | Authentication, user profile, accounts, categories and backend APIs | Backend V1 |
| 10 | 26 Oct–1 Nov | Manual income/expense entry, cash/card/wallet methods, transaction history | Core Expense Tracker |
| 11 | 2–8 Nov | Weekly/monthly budgets, category budgets, dashboards and financial analytics | Budget Module |
| 12 | 9–15 Nov | Prepare English, Urdu and Roman Urdu financial dataset; start voice/speech experiments | AI Dataset |
| 13 | 16–22 Nov | Speech-to-text + amount/category/payment/date/person extraction | Voice AI V1 |
| 14 | 23–29 Nov | Multiple-expense detection, split expenses, AI categorization and recording storage | AI Transaction System |
| 15 | 30 Nov–6 Dec | Integrate home-screen voice feature, budgeting, expense analytics and prepare stable prototype | OPEN HOUSE Prototype |
| 16 | 7–13 Dec | Fix Open House feedback, improve UI/UX, complete assets/liabilities and net-worth foundation | Prototype V2 |
| 17 | 14–20 Dec | Testing, bug fixing, diagrams and documentation | Semester-I stabilization |
| 18 | 21–27 Dec | Complete Report Chapters 1–5, progress slides and final prototype preparation | Part-I documentation |
| Progress Assessment | After Finals / university schedule | Demonstrate working prototype + implementation progress + next-semester plan | Template-07 + Prototype + Chapters 1–5 |